## Slide 1
// PROJECT CHRONOSCRIBE
A data-driven strategy for identifying emerging knowledge hubs through temporal graph analysis and supervised trajectory scoring.
DEVELOPER
Expert Product Engineer
TIMELINE
6 Days (Buffered)
Wikipedia Importance Predictor Roadmap

## Slide 2
*Timeline incorporates a 1.5x buffer to account for API rate-limiting and data cleansing overhead.
M1: Definition
M2: Acquisition
M3: Construction
M4: Engineering
M5: Scoring
M6: Validation
M7: Final Polish
The Project Journey

## Slide 3
Establishing the structural foundation of the project to ensure reproducible science.
Repository: Initialize GitHub with strict CI/CD guidelines.
Scope: Define "Importance" metrics for the graph.
Data Points: Select revision & link metadata.
Milestone 1: Definition & Setup
Environment & Ideation

## Slide 4
Select temporal milestones (2015, 2018, 2021) to capture historical growth states.
Automated retrieval via Wikipedia API/Web-scraping with robust error handling.
Extracting raw HTML/Wikitext into structured metadata, links, and page categories.
Milestone 2: Data Acquisition
Snapshots
API Harvesting
Parsing

## Slide 5
This phase transforms flat snapshots into a multidimensional network where obscure relations surface through structural analysis.
NetworkX Implementation: Nodes represent unique articles; edges represent cross-references. We validate graph integrity to ensure zero dangling pointers.
Milestone 3: Knowledge Graph
Connecting the Dots

## Slide 6
Automated extraction of:
Choosing and normalizing algorithms to ensure stable training. We focus on scale-invariant features to prevent high-degree nodes from skewing predictions.
•
In-Degree: Measures incoming authority.
•
Out-Degree: Measures page connectivity.
•
PageRank: Relative importance in network.
STATUS: Selecting XGBoost vs LogReg
Milestone 4: Feature Engineering
Topological Features
Model Selection

## Slide 7
Component | Action | Expected Outcome
Alignment | Map nodes across 3 snapshots | Consistent entity tracking
Labeling | Compute future delta growth | Binary targets (Hit vs. Obscure)
Splitting | Time-based train/test split | Prevents data leakage
Training | Execute baseline regression | Initial probability weights
Milestone 5: Scoring Model

## Slide 8
85%
Target Prediction Accuracy
Validating whether high-scoring "obscurities" actually transitioned into knowledge hubs.
We move beyond metrics to study Community Evolution. By analyzing cluster growth, we can explain *why* concepts like "CRISPR" or "NFTs" exploded before they hit the mainstream.
Milestone 6: Validation Narrative
Future Hub Discovery

## Slide 9
A GUI for browsing graph nodes and connection strength.
View the graph's evolution through temporal sliders.
Visualizing probability scores and feature importance.
Milestone 7: The Final Polish
Interactive Explorer
Time Travel
Dashboard

## Slide 10
Phase 1 Kickoff: Tomorrow @ 09:00 AM
QUESTIONS & FEEDBACK
Ready for Launch

## Slide 11
https://images.stockcake.com/public/f/f/a/ffa9eff2-7175-45f8-b305-d7aefaa621ef_large/high-tech-data-center-stockcake.jpg
Source: stockcake.com
https://images.stockcake.com/public/5/0/3/50374b35-a39a-4860-b094-8fe3b6bab3f0_large/interconnected-data-nodes-stockcake.jpg
Source: stockcake.com
https://mokkupai.s3.ap-south-1.amazonaws.com/files/assets/blogs/cover-images/193.png
Source: www.mokkup.ai
Image Sources